CryptoFlux - Automated Trading Bot

# Master Test Plan

# Version 1.0.0.0

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 04-04-2026 | 1.0 | Test Plan for CryptoFlux – Test Strategy | Ali Asadullah Shah |
| 11-04-2026 | 1.0 | Test Plan for CryptoFlux – Master Test Plan | Ali Asadullah Shah |

# Table of Contents

1.	Introduction	5

1.1	Purpose	5

1.2	Scope This plan addresses the System and Functional testing of the CryptoFlux application. The scope specifically includes the validation of the following core modules:	5

●	User Authentication	5

●	Homepage Dashboard	5

●	Market Data & Interactions	5

●	News Feed Integration	5

●	Traders/Trading Bot Execution	5

Performance testing and highly specialized security penetration testing are excluded from this specific phase.	5

1.3	Intended Audience This document is intended for the Project Manager, QA Analysts, Developers, and external stakeholders reviewing the Release 1.0.0.0 validation metrics.	5

1.4	References	5

2.	Governing Evaluation Mission	5

2.1	Project Context and Background  CryptoFlux is designed as an Automated Crypto Trading Bot. The testing effort must ensure that the bot executes trades accurately based on market data and that user portfolios are securely authenticated and displayed on the homepage.	5

2.2	Evaluation Missions applicable to this Project/ Phase	5

3.	Target Test Items	5

4.	Overview of Planned Tests	6

4.1	Overview of Test Inclusions	6

5.	Test Approach  This section presents the strategic approach for analyzing, designing, implementing, and executing the required tests for the CryptoFlux automated trading bot. It defines how the testing will be realized and the techniques that will be employed to mitigate project risks.	6

5.1	Measuring the Extent of Testing	6

Progress and test coverage will be measured using a multi-dimensional approach to ensure both testing quality and product reliability.  Coverage Metrics:  Tracked against the CryptoFlux functional requirements (SRS) and the completed execution of the test matrices (Auth, Homepage, Market, News, Traders).	6

Defect Metrics: Bug discovery rates, severity distribution, and defect closure rates.	6

Effort Metrics:  The ratio of executed versus planned test scripts per testing cycle.	6

5.2	Identifying and Justifying Tests Conducting Tests	6

Tests for the CryptoFlux release will be identified and justified using the following resources: Software Requirements Specification (SRS):  To drive the functional test coverage.	6

Financial Quality Risks:  Ensuring the "Traders" bot executes logic deterministically based on valid "Market" data, justifying heavy investment in integration testing.	6

Fault Models:  Known vulnerability patterns in crypto applications, such as session hijacking or API payload manipulation.	6

5.3 Conducting Tests Testing will be conducted through manual techniques to ensure broad coverage of both backend logic and the user experience.	6

6.	Entry and Exit Criteria	7

6.1	Project/ Phase Master Test Plan	7

6.1.1	Master Test Plan Entry Criteria	7

6.1.2	Master Test Plan Exit Criteria  The execution of this Master Test Plan will be considered complete when:	7

6.1.3	Suspension and Resumption Criteria  Suspension: Testing will be immediately suspended if a "showstopper" defect prevents the execution of core business logic (e.g., the User Authentication service goes down entirely, or the Market API feed fails to connect, blocking the Traders Bot from executing any logic).	8

6.1.4	Resumption: Testing will resume only when a patch for the blocking defect has been successfully deployed to the test environment and validated via a Smoke Test.	8

6.1.5	8

7.	Deliverables	8

●	Detailed Test Results: Executed Test Case spreadsheets.	8

●	Incident Logs: Bug Report - Release 1.0.0.0.	8

●	Summary Reports: Retrospective Report and Release Notes.	8

8.	Testing Workflow  The testing workflow for the CryptoFlux v1.0.0.0 release follows a structured sequence to ensure all modules (Authentication, Homepage, Market, News, Traders) are thoroughly validated:	8

1.	Test Planning & Design: Define scope, allocate resources, and draft detailed test cases (captured in the Test Cases.xlsx files).	8

2.	Environment Setup: Configure the staging environment and establish connections to the simulated/sandbox crypto market APIs.	8

3.	Execution: Execute manual functional and UI tests across all modules.	8

4.	Defect Tracking: Log all issues in the Bug Report - Release 1.0.0.0.xlsx document.	8

5.	Retesting & Regression: Verify bug fixes and run the "General Tests" suite to ensure no existing functionality was broken.	8

9.	Environmental Needs	9

9.1	Base System Hardware	9

9.2	Base Software Elements in the Test Environment	9

9.3	Productivity and Support Tools	9

10.	Responsibilities, Staffing, and Training Needs	9

10.1	People and Roles	9

10.2	Staffing and Training Needs	10

11.	Master Plan Risks, Dependencies, Assumptions, and Constraints	10

12.	Management Process and Procedures	10

12.1	Measuring and Assessing the Extent of Testing	10

12.2	Problem Reporting, Escalation, and Issue Resolution	10

12.3	Managing Test Cycles	11

12.4	Traceability Strategies	11

12.5	Approval and Signoff	11

Master Test Plan

# Introduction

## Purpose

The purpose of the Master Test Plan for the initial release (v1.0.0.0) of the CryptoFlux Automated Trading Bot is to provide a central artifact to govern the planning and control of the test effort. It defines the general approach employed to test the software and evaluate the results, acting as the top-level plan used to govern detailed testing work across all core modules.

## Scope
This plan addresses the System and Functional testing of the CryptoFlux application. The scope specifically includes the validation of the following core modules:

## User Authentication

## Homepage Dashboard

## Market Data & Interactions

## News Feed Integration

## Traders/Trading Bot Execution

## Performance testing and highly specialized security penetration testing are excluded from this specific phase.

## Intended Audience
This document is intended for the Project Manager, QA Analysts, Developers, and external stakeholders reviewing the Release 1.0.0.0 validation metrics.

## References

- Software Requirements Specification (SRS)

- Project Vision & Feasibility Study

- CryptoFlux Project Plan

# Governing Evaluation Mission

## Project Context and Background
	CryptoFlux is designed as an Automated Crypto Trading Bot. The testing effort must ensure that the bot executes trades accurately based on market data and that user portfolios are securely authenticated and displayed on the homepage.

## Evaluation Missions applicable to this Project/ Phase

- Verify the software against the defined Software Requirements Specification

- Find important problems and assess perceived quality risks before the v1.0.0.0 release.

- Advise stakeholders on product quality based on accumulated bug reports and retrospective data.

# Target Test Items

The following software elements have been identified as targets for testing:

- Authentication Service: Login, registration, and session management.

- Market Module: Real-time crypto market data fetching and display.

- Traders Module: The automated bot execution logic and transaction handling.

- News Module: Aggregation and display of market news.

- Homepage: UI/UX elements and data summarization.

# Overview of Planned Tests

## Overview of Test Inclusions

Functional Testing: Executing the defined test cases across all modules (Auth, Market, News, Traders).

Regression Testing: Ensuring previous bug fixes (from Release 1.0.0.0 Bug Reports) remain stable.

UI/Usability Testing: Verifying the Homepage and general navigation.

# Test Approach

This section presents the strategic approach for analyzing, designing, implementing, and executing the required tests for the CryptoFlux automated trading bot. It defines how the testing will be realized and the techniques that will be employed to mitigate project risks.

## Measuring the Extent of Testing

## Progress and test coverage will be measured using a multi-dimensional approach to ensure both testing quality and product reliability.

Coverage Metrics: 
Tracked against the CryptoFlux functional requirements (SRS) and the completed execution of the test matrices (Auth, Homepage, Market, News, Traders).

## Defect Metrics:
Bug discovery rates, severity distribution, and defect closure rates.

## Effort Metrics: 
The ratio of executed versus planned test scripts per testing cycle.

## Identifying and Justifying Tests Conducting Tests

## Tests for the CryptoFlux release will be identified and justified using the following resources:
Software Requirements Specification (SRS): 
To drive the functional test coverage.

## Financial Quality Risks: 
Ensuring the "Traders" bot executes logic deterministically based on valid "Market" data, justifying heavy investment in integration testing.

## Fault Models: 
Known vulnerability patterns in crypto applications, such as session hijacking or API payload manipulation.

## 5.3 Conducting Tests
Testing will be conducted through manual techniques to ensure broad coverage of both backend logic and the user experience.

Technique 1: Manual API & Backend Functional Testing

| Technique Objective | Verify the core trading logic, market data fetching, and API integrations. |
| --- | --- |
| Technique | Manual execution of data-driven API payloads against the CryptoFlux backend and simulated market APIs to verify the trading algorithm's response. |
| Oracles: | Manual verification of API responses (HTTP status codes, JSON payload accuracy) against expected mathematical outcomes derived from the injected market data. |
| Required Tools | API testing clients (such as Postman) and direct database access (PostgreSQL) for state verification. |
| Success Criteria | API test suites pass with 100% success on the critical trading path before any UI validation begins. |

Technique 2: Manual Usability & Exploratory Testing

| Technique Objective | Validate the visual layout, responsiveness, and user experience of the Homepage, News feed, and User Authentication dashboard. |
| --- | --- |
| Technique | Execution of the documented test cases (Homepage.csv, News.csv, User Authentication.csv) across target client environments. |
| Oracles | Expected visual states and database record creations (e.g., successful user registration) as defined in the test case spreadsheets. |
| Required Tools | Target web browsers (Chrome, Firefox, Safari) and mobile devices. |
| Success Criteria | All manual test cases executed with zero open Severity 1 (Critical) or Severity 2 (High) UI/UX defects. |

# Entry and Exit Criteria

## Project/ Phase Master Test Plan

### Master Test Plan Entry Criteria

Testing for the CryptoFlux v1.0.0.0 release can begin only when the following conditions are met:

- Development of the core target items (User Authentication, Market Module, Traders Module, News Module, Homepage) is considered complete and deployed to the testing environment.

- The test environment, including API connections for live/simulated market data, is fully configured and verified.

- All Test Cases (Auth, Market, News, Traders, Homepage) have been documented and approved.

- This Master Test Plan and the associated Test Strategy are formally reviewed and signed off.

### Master Test Plan Exit Criteria

The execution of this Master Test Plan will be considered complete when:

- 100% of the planned Test Cases have been executed.

- All "Severity 1" (Critical) and "Severity 2" (High) defects logged in the Release 1.0.0.0 Bug Report have been resolved, re-tested, and closed.

- Open "Severity 3" or "Severity 4" defects have been formally deferred to the next release by the project stakeholders.

- The Retrospective Report and Release Notes have been drafted and approved.

### Suspension and Resumption Criteria

Suspension: Testing will be immediately suspended if a "showstopper" defect prevents the execution of core business logic (e.g., the User Authentication service goes down entirely, or the Market API feed fails to connect, blocking the Traders Bot from executing any logic).

### Resumption: Testing will resume only when a patch for the blocking defect has been successfully deployed to the test environment and validated via a Smoke Test.

# Deliverables

## Detailed Test Results: Executed Test Case spreadsheets.

## Incident Logs: Bug Report - Release 1.0.0.0.

## Summary Reports: Retrospective Report and Release Notes.

# Testing Workflow

The testing workflow for the CryptoFlux v1.0.0.0 release follows a structured sequence to ensure all modules (Authentication, Homepage, Market, News, Traders) are thoroughly validated:

# Test Planning & Design: Define scope, allocate resources, and draft detailed test cases (captured in the Test Cases.xlsx files).

# Environment Setup: Configure the staging environment and establish connections to the simulated/sandbox crypto market APIs.

# Execution: Execute manual functional and UI tests across all modules.

# Defect Tracking: Log all issues in the Bug Report - Release 1.0.0.0.xlsx document.

# Retesting & Regression: Verify bug fixes and run the "General Tests" suite to ensure no existing functionality was broken.

# Environmental Needs

## Base System Hardware

| System Resources |  |  |
| --- | --- | --- |
| Resource | Quantity | Name and Type |
| Web/App Server | 1 | Using Local Host/Windows Server |
| News API Service |  | News API Service |
| Client Test Machines | 1 | UI/Browser testing |
|  |  | Chrome, MetaTrader5 |

## Base Software Elements in the Test Environment

The following base software elements are required in the test environment for this Master Test Plan.

| Software Element Name | Version | Type and Other Notes |
| --- | --- | --- |
| Google Chrome | Latest | Web Client environments |
| Node.js / Python | Latest Stable | Depending on Bot execution engine requirements |
| MetaTrader 5 App | Latest Version | For real time market watch |

## Productivity and Support Tools

The following tools will be employed to support the test process for this Master Test Plan.

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Test Case Management | Microsoft Excel | Microsoft | Current |
| Defect Tracking | JIRA | Atlassian | Current |
| API Testing Tool | Postman | Postman Inc. | v10+ |
| Version Control | Git / GitHub | Cloud | Latest |

# Responsibilities, Staffing, and Training Needs

## People and Roles

This table shows the staffing assumptions for the test effort.

| Human Resources |  |  |
| --- | --- | --- |
| Role | Minimum Resources Recommended (Number of full-time roles allocated) | Specific Responsibilities or Comments |
| Test Manager | 1 | Provides management oversight, handles logistics, reporting, and signs off on the Release Notes. |
| Test Analyst | 1 | Identifies test ideas, structures the CSV test matrices (Market, News, Traders). |
| Tester | 1 | Executes test suites, logs results in the Bug Report, analyzes test failures. |

## Staffing and Training Needs

Domain Knowledge: Testers require basic onboarding regarding cryptocurrency terminology (e.g., bid/ask spread, stop-loss, limit orders) to effectively test the "Market" and "Traders" modules.

Tool Training: Familiarization with the Sandbox Market API to understand how to artificially manipulate market prices to trigger the bot's automated trading conditions.

# Master Plan Risks, Dependencies, Assumptions, and Constraints

| Assumption to be proven | Impact of Assumption being incorrect | Owners |
| --- | --- | --- |
| API Data Formats are stable | If the crypto exchange changes its JSON response structure, data parsing tests will fail and require rework | Test Analyst |
| User test accounts are isolated. | If test trades bleed into production databases, it corrupts live data. | Developer |

| Constraint on | Impact Constraint has on test effort | Owners |
| --- | --- | --- |
| No Real Financial Transactions | Testing must rely 100% on simulated funds, meaning real-world network fees (gas fees) cannot be perfectly replicated. | Project Manager |
| Schedule Limits | All testing must be concluded by mid-May to meet the Release 1.0.0.0 deadline. | Test Manager |

# Management Process and Procedures

## Measuring and Assessing the Extent of Testing

Testing progress will be tracked daily using Test Execution metrics (number of test cases passed vs. failed across the Auth, Homepage, Market, News, and Traders matrices).

## Problem Reporting, Escalation, and Issue Resolution

All defects will be recorded in the Bug Report - Release 1.0.0.0.xlsx. Issues classified as "Severity 1" (Critical/Showstopper) must be escalated immediately to the Project Manager and Dev Lead via direct communication channels. Resolution requires a developer fix, a pull request, and a confirmed re-test by QA.

## Managing Test Cycles

Testing will be conducted in iterative cycles. Each cycle begins with a Smoke Test. If the smoke test passes, full functional test execution begins. At the end of the cycle, a triage meeting will be held to review open bugs and plan for the regression cycle.

## Traceability Strategies

Test Cases (recorded in CSV formats) will be mapped back to the specific requirements outlined in the Software Requirements Specification (SRS). Bug reports will be directly linked to the Test Case IDs that uncovered them.

## Approval and Signoff

The Master Test Plan, along with the final Release Notes and Retrospective Report, require formal signoff from the Project Manager, QA Lead, and Lead Developer before v1.0.0.0 is cleared for production launch.